Final Project Evaluation

Accomplishments
The overall project aim was to create an application for parents that would double as both a scholastic information tool and mobile parental control software. In effect, this entire architecture was accomplished despite its complexity. From the start, we knew that to add in a parental control aspect in order to make our application unique from other grade checking systems was to set out for more than the bare minimum of extra requirements. But, it seems like a very feasible tool for many adults that does not seem to exist anywhere on the Android market. The end result of this project was a fully functional framework to store, manage, and share a child's progress education while simultaneously providing the logic necessary to expand upon our example restrictive features.
The web-based back end of our program contained several interacting database tables and web methods, one that we feel has been improved to completion. Also, we learned much of the native Android API—how to interface with services, and what is feasible from a security standpoint. Getting to this point of the learning process was the most important, if not explicitly stated, goal of the design process. Almost all of the initial design criteria stated in our project proposal were met, however, with the exception of implementing levels of penalty imposed by incurred infractions. This criteria encompasses the additional lack of refusing access to other mobile applications.

The Agile Process
The agile process we used was effective but not entirely as agile as it could have been. Our group underestimated the sheer time it would take to produce an integrated UI for all features of the app, and as such our approach was rather segmented. We started by constructing and testing the entire host of used web services before moving onto segmented mobile features and the basic application skeleton. Then, difficulties with publishing the database to the cloud caused further segmentation in the otherwise fluent agile process. Finally, it was agreed that the documentation required for every increment, while necessary for conveying progress to the instructor, was a hindrance to rapid development by causing us to think of increments in such a segmented way.
Future agile projects may be better performed by instead segmenting increments by feature and not design aspect. For instance, having an instant integrated product with only account navigation and then grades checking may have fit the nature of agile processes more accurately.

Group Dynamics
Unlike some other groups, coordination between the two members went quite well. Since we both work for the same company, we are used to a similar strategy of collaboration between members and the sense of responsibility held for each. Devin became the impromptu project manager after electing to finish the management plan for the first increment, while Connor became assigned with creating system architecture diagrams and charts. This was the general nature of our management plan, as there were almost always multiple tasks to divide between members.

Reflections
In retrospect, more portability would have been achieved had we been able to use JQuery Mobile to construct our user interface. Since so much time was spent on the relatively straightforward feature of creating a system of classes and assignments, a browser aspect of the instructor account page could have allowed for a more universal and flexible grade distribution system. If this were a real world project, it would have taken several teams to complete: UI, web/database construction, parental control, and systems. Given the time and manpower constraints, we are satisfied enough with the app that we would not have changed any design goals.